Alex Aguilar

2/17/2026

CS-250

Module 7 Project

Sprint Review and Retrospective

Applying Roles:

Throughout the SNHU Travel project, each Scrum role contributed significantly to the success of the development. As our team transitioned from traditional waterfall concepts to a Scrum-Agile approach, collaboration among all roles—the Product Owner, Scrum Master, developers, and testers—became essential.

The Product Owner played a critical role by defining user stories and adjusting priorities when any requirements changed. For example, when the focus of the slideshow application shifted to wellness and detox destinations, the Product Owner clarified what the new business goal was and re-prioritized the backlog accordingly. This ensured that the development team worked on features that were aligned with stakeholder expectations.

Developers contributed by adapting code quickly to meet all updated requirements. Instead of rewriting the entire application, the developer updated images, descriptions, and presentation elements while preserving functionality. These actions demonstrated iterative development and responsiveness to change.

Testers strengthened the team’s quality assurance by creating detailed test cases that were directly aligned with user stories. When the slideshow format changed, test cases were revised to reflect new user actions. This collaboration ensured acceptance criteria were met before marking stories as complete.

As Scrum Master, facilitating communication across these roles supported transparency and accountability. Regular discussions encouraged early problem identification and minimized rework throughout development.

Completing User Stories:

The Scrum-Agile approach was able to significantly improve the completion of user stories. Rather than defining all requirements at the beginning as in waterfall, stories were broken down into manageable pieces. For example, in module three, user stories were prioritized and sized before development began, which allowed the team to focus on delivering incremental value.

Each story moved through refinement, development, and testing within a sprint structure. Having clear acceptance criteria made it easier for developers and testers to understand when the stories could be marked as done. When user stories were small and well-defined, both estimation and execution became more accurate.

This iterative structure ensured continuous progress rather than waiting until the end of a long development cycle to validate the product.

Handling Interruptions:

One of the strongest benefits that the Scrum-Agile approach provided was the ability to handle interruptions. During development, the Product Owner changed the focus of the slideshow from general travel destinations to wellness-focused destinations. If this happened in a waterfall model, this change would have required significant re-documentation and potential redesign.

However, because the team was working iteratively, the developer only needed to update images and text content without needing to restructure the entire application. This minimized disruption and allowed the sprint goal to remain achievable without major delays.

The Agile framework supported adaptation through backlog reprioritization and sprint-level adjustments. Instead of delaying delivery, the team was able to respond quickly while maintaining functionality.

Communication:

Effective communication was critical throughout the project. Communication practices included user story clarification between the Product Owner and developer, test case clarification between the tester and Product Owner, email communication to clarify updates requirements, and discussion posts simulating Scrum collaboration.

For example, when updated requirements were introduced, the developer drafted a clear email asking whether the changes were only content based or if it affected functionality as well. This prevented incorrect assumptions and unnecessary coding changes. This communication was effective because it was specific, concise, and directed to the appropriate roles.

Scrum discussions also encouraged clarification and shared decision-making. Asking targeted questions about estimation practices and Agile tools strengthened team alignment.

Organizational Tools and Scrum Events:

Scrum events such as Sprint Planning, Daily Scrums, Sprint Review, and Retrospective supported coordination and transparency.

Sprint Planning helped ensure that user stories were prioritized and clearly defined before development began. Daily communication encouraged early detection of blockers. The Sprint Review provided an opportunity to demonstrate working functionality and gather feedback.

Agile tools such as backlog tracking (simulated through assignment templates) functioned similarly to tools like JIRA. These tools supported visibility, task ownership, and progress tracking. Combined with Scrum events, these tools created structure while maintaining flexibility.

Evaluating Agile Process:

Below is a list of the pros and cons of the Scrum-Agile approach:

Pros:

- Faster adaptation to changing requirements

- Incremental delivery of working software

- Improved collaboration across all roles

- Clearer visibility into progress

Cons:

- Requires strong communication discipline

- Role clarity must be maintained

- Estimation accuracy improves over time but may initially vary

For the SNHU Travel project, Scrum-Agile was the most effective methodology. The project experienced changing priorities and evolving requirements. Agile allowed the team to respond to any changes without needing to restart the entire development process. If the waterfall method had been used, late changes would have caused delays and increased costs. Overall, the Scrum-Agile approach proved to be the most effective methodology for the SNHU Travel project because it supported flexibility, stakeholder collaboration, and continuous improvement while minimizing risk during changing requirements.